# MacroFlow – Phase 3: Social & Community Specification

This document defines the Phase 3 requirements for MacroFlow, focusing on adding a social layer inspired by Strava. It covers features, acceptance criteria, data models, APIs, architecture, security, analytics, and rollout plans.

# 1) Activity Feed (Home & Profile)

Global and Following feeds with reverse‑chronological and ranked ordering.

Post types: daily macro summary, meal posts (photo + macro breakdown), milestones (streaks, weight goal progress, badges), optional workout sync summaries.

Rich cards with macro bars, calories, timestamps, privacy badges, reaction counts.

Profile timeline with user posts, streak, badges, followers/following, pinned post.

Acceptance criteria:

Feed loads < 800 ms p95 (cached) with smooth infinite scroll.

Each card shows poster, time, like/comment counts, privacy icon, and macro visuals.

# 2) Follow System

Follow/Unfollow with soft blocks (remove follower, restrict interactions).

Suggested follows (friends of friends, similar goals, local cohorts), opt‑in.

Private accounts require approval for follow requests.

Acceptance criteria:

Follow state changes reflected in feed within 1 minute.

Notifications sent for follows (configurable).

# 3) Reactions & Comments

Likes (toggle) and Comments with @mentions and emoji.

Threaded replies (1 level deep).

Edit/Delete windows for comments (e.g., 15 minutes for edits; delete anytime).

Server‑side rate limits to prevent spam (e.g., 60 comments/user/hour with backoff).

Acceptance criteria:

Real‑time optimistic UI for like/comment counts.

Abuse‑prevention rate limits enforced server‑side.

# 4) Progress Sharing

Share to feed: daily macro reports, custom meal posts, weekly wrap‑ups.

External share: image summaries for social platforms with MacroFlow watermark.

Templates: Macro Mosaic, Streak Snapshot, Weekly Radar.

Acceptance criteria:

Share images render in < 1.5 s and show correct macros for the selected period.

# 5) Challenges, Clubs & Leaderboards (Community)

Clubs: public or invite‑only groups (e.g., cohorts, themes).

Challenges: time‑boxed goals (e.g., hit protein target 20/30 days).

Leaderboards: adherence %, streaks; with fraud checks.

Badges: earnable, shareable to profile; anti‑gaming rules.

Acceptance criteria:

Clubs support at least 10k members; pagination and search < 1 s p95.

Leaderboards update hourly; ties handled deterministically.

# 6) Notifications & Digest

Push/in‑app: likes, comments, follow requests, challenge milestones.

Daily/weekly digest: engagement, challenge standing, suggested connections.

Quiet hours and granular notification toggles per event type.

Acceptance criteria:

Delivery success > 98% within 60 seconds (provider SLA permitting).

Notification preference changes apply instantly.

# 7) Privacy & Safety

Post‑level privacy: Public / Followers / Only Me (default configurable).

Account privacy: Public vs Private; private requires approval for follows.

Visibility controls: hide macros or weight on shared posts.

Mute/Block/Report flows; shadow‑ban flag.

Moderation pipeline: auto‑filters (hate/harassment/NSFW/spam), human review queue, evidence logging.

Community Guidelines shown in onboarding and before first post.

Acceptance criteria:

Reports acknowledged instantly; severe‑risk content hidden within minutes.

Privacy settings honored across feed, profiles, and external share images.

# 8) Data Model (High‑Level)

Entities: User, Follow, Post, Reaction, Comment, Club, ClubMember, Challenge, Enrollment, MetricSample. Key fields include: Post(id, userId, type, text, mediaId, macrosSummary, privacy, createdAt); Reaction(postId, userId, type, createdAt); Comment(id, postId, userId, parentCommentId, text, createdAt, status); Follow(followerId, followeeId, status); Club(id, name, visibility, ownerId); Challenge(id, clubId, type, metric, start/end, rules).

# 9) API Endpoints (Outline)

GET /feed?scope=following|global&cursor=

POST /posts (supports media uploads via pre‑signed URL)

POST /posts/{id}/like and DELETE /posts/{id}/like

POST /posts/{id}/comments and DELETE /comments/{id}

POST /follows/{userId} and PATCH /follows/{userId} (accept/decline)

POST /reports (objectType: post|comment|user, reason, text)

POST /clubs, POST /challenges, GET /leaderboards

Non‑functional requirements:

Idempotency keys

Keyset pagination

ETags

HTTP 429 handling

# 10) Architecture & Scale

Services: Social API, Feed/Graph Service, Notification Service, Moderation Service, Media Service (object storage + CDN), Analytics.

Storage: Postgres (row‑level security for privacy), Redis/Kafka for fan‑out, Search index for profiles/hashtags (Phase 3.5).

CDN for media; image moderation on upload.

PWA compatibility: responsive components; Web Push where supported.

Observability: tracing, logs with PII redaction, audit events for moderation actions.

# 11) Security, Compliance & Legal

Privacy by design; default minimal sharing; DPIA for social features.

Age gate and teen‑safety posture (e.g., restrict public comments for under‑16 accounts if applicable).

Content policies: hate/harassment, body‑shaming, eating‑disorder content with interstitials and support links.

Data retention: hard vs soft delete windows; DSAR (export my data).

Terms update: user‑generated content license & community guidelines.

# 12) Analytics & Success Metrics

Product KPIs: D7 retention lift; % users following ≥3 people in 3 days; posts/user/week; comments/post; like rate; challenge enrollment/completion; report rate < 0.5%; moderation SLA < 24h.

Tech KPIs: p95 feed < 800 ms (cache hit), < 1.5 s (miss); error rate < 0.5%; media CDN hit > 95%.

# 13) Rollout Plan

Alpha: follow + private feed + like (invite‑only).

Beta: comments, privacy controls, basic reporting, clubs (≤ 1k users).

GA: challenges, leaderboards, external share templates, digests.

Hardening: abuse tooling, moderator dashboards, rate‑limit tuning.

Growth: suggested follows, hashtag search, trending (Phase 3.5).

# 14) Design & UX Notes

Card system with clear macro visuals (protein/carb/fat).

Composer with nutrition toggle (show/hide macros/weight).

Empty states that promote following and joining challenges.

Accessibility: contrast‑compliant macro bars, alt text for images, keyboard navigation on web.

# 15) Dependencies & Phase Links

Phase 1/2 data (macro logs, goals, tutorials) power social posts.

Phase 2 AI can surface recommended captions and smart meal shares.

Optional: future Apple Health / Google Fit workout sync (Phase 3.5).

Prepared for: MacroFlow Product Team
Owner: Chanderdutt (PGDip Industrial Eng)
Date: 15 March 2026